Table of Contents

# Technical Design Document — GRAC Workflow Layer (Waves 1–5)

Project: PracticeManagement (working copy of gracbuild/GRAC) Author: Prepared for review by GRAC Builder Date: 2026-07-14 Charter reference: document.txt (§1–§21), 30 work items across 5 waves Status: DRAFT — pending review and approval. No code will be written until this TDD and the accompanying wireframes are approved.

## 0. Executive Summary

The current GRAC codebase (this repo) has a rich content model — Authority → Artifact → Release → Statement → Practice → Practice Instance → Evidence — implemented across migrations 001–034, 58+ screens registered in PracticeScreen.All, an API monolith PracticeRepositoryService.cs, and a Web gateway PracticeManagementGatewayController.cs. What is largely absent is the workflow layer: a generic state-machine framework, a Task engine, ownership-assignment lifecycle, origin-aware permissions, the two-layer Template/Adoption practice model, the Continuous Assurance ticket engine + adapter framework, and the downstream Audit and Risk feeds.

This TDD covers the 30 work items in the charter, mapped to the existing project. It preserves every locked infra decision in §4 of the charter (state-machine framework, snapshot storage, Hangfire, pluggable SaaS/on-prem), respects all §5 non-negotiables, and continues numbering from migration 035_… onwards (note: current tree already contains 034_simplified_role_model.sql, so Wave 1 starts at 035_state_machine_framework.sql — the charter’s numbering is shifted by one; see §17 Risks).

## 1. Existing Modules Requiring Modifications

| # | Module | Location | Reason for change |
| --- | --- | --- | --- |
| 1 | Practice registry | grac_practice.practice, screen practices | Split into practice_template + practice_adoption (§12.2.4). Add origin_type_id, wire adoption overlay UI. |
| 2 | Organization Control | grac_practice.organization_control, screen organization-controls | Add applicability_status_id, na_justification, na_approver_employee_id, na_approved_at, na_expiry_date, na_reference_url (§12.2.5). Add derived-status recompute path. |
| 3 | Ownership columns (denormalised cache) | repository_subscription.owner_id, custom_release_statement.owner_id | Retain as cache; authoritative ownership moves to ownership_assignment (§12.1.4). Add sync procedure. |
| 4 | Repository subscription | grac_practice.repository_subscription, screen repository-subscriptions | Add origin_type_id classification, feed subscription into task-generation for gaps. |
| 5 | Organization requirement | grac_practice.organization_requirement, screen organization-requirements | Point at Adoption overlay instead of raw practice, expose NA workflow, dual status display. |
| 6 | Practice instance | grac_practice.practice_instance, screen practice-instances | Point adoption_id FK (replacing direct practice_id), add independently_verified_at, assurance_mode, assurance_frequency (some fields exist — augment where needed). |
| 7 | Custom release statement | grac_practice.custom_release_statement | Add lifecycle_status_id for Draft→Active→Deprecated→Retired lifecycle (§12.2.6). Retire endpoint returns 403 for GRAC-origin. |
| 8 | Assurance generation / activities / execution | Screens assurance-generation, assurance-activities, assurance-execution | Rewire on top of new assurance_ticket entity + snapshots (§12.3.1–§12.3.2). Old “activity” model becomes the manual view over the new ticket. |
| 9 | Assurance findings | Screen assurance-findings | Restructure to distinguish Assurance Finding vs Auditor Finding (§12.5.4). Chain to Rectification Task. |
| 10 | Assurance signals | Screen assurance-signals | Wire to new assurance_signal_publication table (§12.5.1). Add materiality filter. |
| 11 | Audit / Risk intelligence | Screens audit-intelligence, risk-intelligence | Turn from static views into subscribers of the pub/sub layer. |
| 12 | PracticeScreen registry | src/PracticeManagement.Web/Models/PracticeScreen.cs | Add new screen keys (11 new — see §2). Every new screen defaults OFF via feature flag. |
| 13 | Gateway controller | PracticeManagementGatewayController.cs | Add proxy routes for the new API controllers (Task, Assignment, Waiver, Inbox, Auditor, Ownership Tree, KRI, Risk, Adapter). No changes to existing routes. |
| 14 | Deployment package | database/deployment/01–04_*.sql | Do not modify — add new packaged versions numbered higher (§5, §7). Post-deployment verification appends new checks. |
| 15 | Audit trace | practice_audit_trace (existing) + new audit_trail (charter §7) | Reconcile: keep practice_audit_trace for legacy entity actions; introduce charter’s canonical audit_trail for all new mutating procedures (open Q1). |

## 2. New Modules / Screens

### 2.1 New backend modules (Api project, new files — no extension of PracticeRepositoryService)

| Module | Files |
| --- | --- |
| Task Service | Api/Services/TaskService.cs, Api/Controllers/TaskController.cs |
| Assignment Service | Api/Services/AssignmentService.cs, Api/Controllers/AssignmentController.cs |
| Waiver Service | Api/Services/WaiverService.cs, Api/Controllers/WaiverController.cs |
| Permission Service | Api/Services/PermissionService.cs |
| SoD Guard Service | Api/Services/SoDGuardService.cs |
| Assurance Ticket Service | Api/Assurance/AssuranceTicketService.cs |
| Adapter interface + registry | Api/Assurance/IAssuranceSignalAdapter.cs, Api/Assurance/AdapterRegistry.cs, Api/Assurance/SignalEvaluator.cs |
| Reference adapters | Api/Assurance/Adapters/FilesystemExistenceAdapter.cs, Api/Assurance/Adapters/RestPullAdapter.cs |
| Escalation Service | Api/Services/EscalationService.cs |
| Signal Publisher | Api/Assurance/SignalPublisher.cs |
| Auditor Service | Api/Controllers/AuditorController.cs, Api/Services/AuditorService.cs |
| Risk Service | Api/Controllers/RiskController.cs, Api/Services/RiskService.cs |
| KRI Service | Api/Controllers/KriController.cs, Api/Services/KriService.cs |
| Ownership Tree | Api/Controllers/OwnershipTreeController.cs |
| Inbox | Api/Controllers/InboxController.cs |
| Framework Gap Report | Api/Reporting/FrameworkGapReportService.cs, Api/Reporting/Templates/*.docx/xlsx |
| Secret Provider (seam) | Api/Infrastructure/Secrets/ISecretProvider.cs + AzureKeyVault, HashiCorpVault, EncryptedDb impls |
| Notification Transport (seam) | Api/Infrastructure/Notifications/INotificationTransport.cs + SendGrid, Ses, Smtp impls |
| Auth Provider (seam) | Api/Infrastructure/Auth/IAuthProvider.cs (impls deferred) |
| Hangfire jobs | Api/Jobs/*.cs (TaskOverdueSweeper, WaiverExpirySweeper, AssuranceTicketGenerator, EscalationSweeper, NaExpirySweeper, GapDetector) |

### 2.2 New screens (11) — every one added to PracticeScreen.All, feature-flagged OFF

| Screen key | Title | Group | From |
| --- | --- | --- | --- |
| tasks | Task Center | Practice Management | §12.1.3 |
| waivers | Waivers & Exceptions | Registers | §12.1.5 |
| applicability-decision | Applicability & NA Decisions | Practice Management | §12.2.5 |
| ownership-tree | Ownership Tree | Practice Management | §12.4.1 |
| my-assignments | My Assignments (Inbox) | Dashboard | §12.4.2 |
| gap-view | Gap View | Registers | §12.4.3 |
| handover | Handover / Bulk Reassign | Organization Access Administration | §12.4.4 |
| auditor-workbench | Auditor Workbench | Assurance Management | §12.5.3 |
| risk-register | Risk Register | Registers | §12.5.5 |
| kri-dashboard | KRI Dashboard | Dashboard | §12.5.6 |
| adapter-bindings | Assurance Adapter Bindings | Assurance Management | §12.3.3 (implicit — needed to configure a per-Instance adapter) |

## 3. Existing Forms Requiring Changes

| Form / Partial | Change |
| --- | --- |
| practices.cshtml (implied) | Template + Adoption side-by-side edit; SOP override input; origin badge; Deny/RequiresApproval banners driven by fn_can_mutate. |
| practice-instances.cshtml | Adopt adoption_id FK; add Assurance Mode selector (Manual / Automatic / Hybrid); Assurance Frequency; two-gate closure banner (ConfigGate/OperationalGate). |
| organization-controls.cshtml (Source Statements) | New Applicability workflow modal (NA justification, approver, expiry, reference URL). Dual-status pills (declared vs derived). |
| organization-requirements.cshtml | Show adoption overlay data; NA banner + expiry countdown; mismatch flag when declared_status_id ≠ derived_status_id. |
| assurance-execution.cshtml | Filter tab: Manual vs Automatic. Adapter status widget. Two-status pills (Execution Status × Result Status). |
| assurance-findings.cshtml | Split view: Assurance Findings vs Auditor Findings. Rectification Task link. |
| assurance-signals.cshtml | Add publish/subscribe columns + materiality tag. |
| assurance-generation.cshtml | Wire to sp_assurance_generate_due_tickets idempotency indicator; show next Hangfire run. |
| audit-intelligence.cshtml, risk-intelligence.cshtml | Subscriber-driven data source; add “Signal received at” timestamp. |
| repository-subscriptions.cshtml | Add origin_type_id column and filter. |
| Login / user profile (implied) | Origin-aware guard messages; Assignment inbox count badge. |

## 4. New Forms / Pages

Every new screen from §2.2 has a new partial at Web/Views/Practice/Partials/{screen-key}.cshtml. Detailed wireframes in Wireframes.html. Notable multi-step forms:

- Task detail drawer — used across Task Center and Inbox. State transitions surfaced as action buttons filtered by fn_can_mutate.

- Assignment acceptance modal — Accept / Decline / Delegate / Snooze; blocks close of dependent Task until Accepted.

- Waiver request wizard — 4 steps: Justification → Scope (entities) → Approver → Expiry & reference URL. All 4 required; blocks submit if any missing.

- Adapter configuration modal (adapter-bindings) — adapter-type-driven schema; secrets go to ISecretProvider (write-once, opaque display).

- NA decision modal — justification (mandatory), approver, expiry date (mandatory, ≤ 12 months by default, configurable), reference URL.

- Handover preview modal — before/after counts by entity type; irreversible action confirmation.

- Framework gap report generator — Framework (ISO 27001 / SOC 2 / HIPAA / DPDP / RBI / NIST) picker, date range, output (PDF / Excel).

## 5. Database Changes

### 5.1 New migrations (Wave 1–5) — continues from 035_…

Charter says start at 034, but this repo already has 034_simplified_role_model.sql. Proposed renumbering shifts every charter migration by +1 so no existing migration is renamed. Every migration ships with a rollback (035_rollback.sql), a smoke test appended to 05_UAT_Setup_Diagnostics.sql, and — where structural — a data-migration follow-up.

| Charter § | Proposed file | Purpose |
| --- | --- | --- |
| §12.1.1 | 035_state_machine_framework.sql + 035_state_machine_procs.sql | entity_status_master, entity_state_transition_log, fn_is_transition_allowed, sp_state_transition |
| §12.1.2 | 036_grac_synthetic_principal.sql (+ seed) | is_system column, GRAC_SYSTEM employee per org |
| §12.1.3 | 037_task_engine.sql + 037_task_engine_procs.sql | practice_task, task_type_master, task_status_master, sp_task_* |
| §12.1.4 | 038_assignment_state_machine.sql + procs | ownership_assignment, assignment_status_master, sp_assignment_* |
| §12.1.5 | 039_waiver_register.sql + procs | waiver, waiver_status_master, sp_waiver_* |
| §12.1.6 | 040_origin_aware_permissions.sql | rbac_rule, origin_type_master, fn_can_mutate |
| §12.2.1 | 041_practice_status_dual.sql | practice.declared_status_id, practice.derived_status_id, sp_practice_status_recompute |
| §12.2.2 | 042_implementation_task_generation.sql | sp_gaps_detect_and_open_tasks (Hangfire hourly) |
| §12.2.3 | 043_two_gate_closure.sql | intermediate task states + sp_instance_config_gate_check, sp_instance_operational_gate_check |
| §12.2.4 | 044_template_adoption_model.sql + 045_template_adoption_data_migration.sql | Split practice → practice_template + practice_adoption; backfill; retag practice_instance.adoption_id |
| §12.2.5 | 046_applicability_workflow.sql | NA columns on organization_control + practice_adoption |
| §12.2.6 | 047_retirement_lifecycle.sql | lifecycle_status_id on custom content |
| §12.3.1 | 048_assurance_ticket.sql | assurance_ticket, assurance_ticket_snapshot, sp_assurance_generate_due_tickets |
| §12.3.2 | 049_assurance_ticket_lifecycle.sql | 2-status masters + procs |
| §12.3.3 | 050_assurance_adapter_binding.sql | assurance_adapter_binding, adapter_type_master |
| §12.3.6 | 051_signal_evaluator_wiring.sql | sp_signal_evaluate, retry/error columns |
| §12.3.7 | 052_fail_chain.sql | sp_assurance_finding_open_from_fail |
| §12.3.8 | 053_escalation_ladder.sql | escalation_policy |
| §12.4.5 | 054_sod_rules.sql | sod_rule_master, fn_sod_check |
| §12.5.1 | 055_signal_pubsub.sql | assurance_signal_publication, signal_subscriber |
| §12.5.2 | 056_materiality_policy.sql | per-(criticality, signal_type) |
| §12.5.4 | 057_auditor_finding.sql | auditor_finding, sp_auditor_finding_* |
| §12.5.5 | 058_risk_register.sql | risk, risk_control_mapping, sp_risk_score_recompute |
| §12.5.6 | 059_kri.sql | kri_definition, kri_value_snapshot |
| §12.5.9 | 060_metric_views.sql | Coverage %, on-time %, evidence completeness, pass rate views |
| Cross-cut | 061_feature_flag.sql | feature_flag (org-scoped), UI probe endpoint |
| Cross-cut | 062_audit_trail.sql | Canonical audit_trail per §7 (reconciles with existing practice_audit_trace) |

### 5.2 Table alterations (summary)

- organization_control +6 cols (NA workflow) — §12.2.5

- custom_release_statement +1 col (lifecycle_status_id) — §12.2.6

- practice_instance — replace practice_id FK with adoption_id FK without dropping practice_id (kept as denormalised cache until data migration proves stable); add assurance_mode_id, assurance_frequency_id, independently_verified_at

- practice — add declared_status_id, derived_status_id, origin_type_id

- organization_employee +1 col (is_system BIT)

- repository_subscription +1 col (origin_type_id)

- All new stateful tables get current_status_id (never enum in code).

### 5.3 Indexes (following 029_performance_indexes.sql conventions)

- ix_practice_task_assignee_status(assigned_to_employee_id, current_status_id) INCLUDE (sla_due_at)

- ix_ownership_assignment_entity(entity_type, entity_id, current_status_id)

- ix_assurance_ticket_owner_due(owner_employee_id, due_at) INCLUDE (execution_status_id, result_status_id)

- ix_assurance_ticket_instance_period(instance_id, period_from, period_to) UNIQUE (idempotency)

- ix_signal_pub_entity_severity(entity_type, entity_id, severity_id)

- ix_waiver_expiry(expiry_date) WHERE current_status_id IN (Approved, Active)

- All numeric on org-scoped queries include organization_id as leading column.

### 5.4 Stored procedures (all in new files — never appended to 02_Create_Procedures.sql)

- sp_state_transition, sp_task_open, sp_task_assign, sp_task_transition, sp_task_close, sp_assignment_nominate, sp_assignment_accept, sp_waiver_request, sp_waiver_approve, sp_waiver_expire_sweep, sp_practice_status_recompute, sp_gaps_detect_and_open_tasks, sp_instance_config_gate_check, sp_instance_operational_gate_check, sp_assurance_generate_due_tickets, sp_assurance_ticket_transition, sp_signal_evaluate, sp_assurance_finding_open_from_fail, sp_escalation_sweep, sp_bulk_reassign, sp_signal_publish, sp_auditor_finding_*, sp_risk_score_recompute, sp_kri_evaluate, sp_na_expiry_sweep.

- Every mutating procedure writes to audit_trail.

- Every scheduler proc is idempotent (guard by (subject, period) unique).

## 6. API Changes

### 6.1 New API endpoints (base /api/practice/…)

| Route | Method | Purpose |
| --- | --- | --- |
| /api/practice/tasks | GET, POST | List / open a task |
| /api/practice/tasks/{id}/transition | POST | State transition (checked by guard) |
| /api/practice/tasks/{id}/close | POST | Close (blocks unless two gates green for Implementation) |
| /api/practice/assignments | GET, POST | List / nominate |
| /api/practice/assignments/{id}/accept | POST | Accept |
| /api/practice/assignments/{id}/decline | POST | Decline |
| /api/practice/assignments/{id}/delegate | POST | Delegate |
| /api/practice/assignments/bulk-reassign | POST | Handover preview + commit |
| /api/practice/waivers | GET, POST | List / request |
| /api/practice/waivers/{id}/approve | POST | Approve |
| /api/practice/waivers/{id}/withdraw | POST | Withdraw |
| /api/practice/permissions/probe | POST | UI permission probe (returns Allow / Deny / RequiresApproval) |
| /api/practice/applicability/{controlId}/mark-na | POST | Mark control NA |
| /api/practice/applicability/{controlId}/reverify | POST | Manual reverify |
| /api/practice/ownership-tree | GET | Lazy-loading JSON tree |
| /api/practice/inbox | GET | Merged inbox (assignments + tasks + findings + upcoming) |
| /api/practice/gap-view | GET | Saved-filter queries |
| /api/practice/assurance/tickets | GET | List with two-status filter |
| /api/practice/assurance/tickets/{id} | GET | Detail incl. snapshot |
| /api/practice/assurance/tickets/{id}/evidence | POST | Attach evidence (manual path) |
| /api/practice/assurance/tickets/{id}/execute | POST | Trigger automatic run |
| /api/practice/assurance/adapters | GET | List available adapter types |
| /api/practice/assurance/bindings | GET, POST, PUT | Adapter binding CRUD |
| /api/practice/auditor/workbench | GET | Auditor filter grid |
| /api/practice/auditor/findings | GET, POST, PUT | Finding CRUD (workflow-guarded) |
| /api/practice/risk | GET, POST, PUT | Risk register CRUD |
| /api/practice/risk/{id}/accept | POST | Risk acceptance → creates Waiver |
| /api/practice/kri | GET | KRI list w/ live values |
| /api/practice/kri/{id}/threshold | POST | Threshold update |
| /api/practice/reports/framework-gap | POST | Generate PDF + Excel |
| /api/practice/feature-flags | GET | Client bootstrap probe |

### 6.2 Existing API endpoints modified

- Gateway PracticeManagementGatewayController adds proxy routes for every new endpoint above (practice-management-gateway/{feature}/…). Existing {entityType} fan-out is untouched.

- Api/Controllers/PracticeRepositoryController.cs::secure/manage gains no new payloads — new services own their own controllers (charter §5: do not extend the monolith).

## 7. Backend Service Changes

- PracticeRepositoryService: unchanged. Reads only.

- New services listed in §2.1 — each is a thin façade over Dapper calls to new stored procedures, with permission-probe up front and audit-log emission on write.

- Hangfire wired at Program.cs (config-only change requested explicitly). Jobs registered by Api/Jobs/JobRegistrar.cs; dashboard route /hangfire guarded by Admin role.

- Pluggable seams (ISecretProvider, INotificationTransport, IAuthProvider) registered in DI via Api/Infrastructure/InfrastructureRegistration.cs. Implementation selected by env var (SecretProvider__Type etc.).

- SignalPublisher is called from every terminal state transition on assurance_ticket, auditor_finding, risk, and assurance_finding. Subscribers (“Audit”, “Risk”) are seeded rows in signal_subscriber — pure DB pattern for now.

## 8. Frontend / UI Changes

- Layout host Manage.cshtml — no structural change. It already renders any PracticeScreen by key + partial.

- New partials (11) under Views/Practice/Partials/. Each partial uses:

  - Bootstrap 5 + FontAwesome icons matching existing convention (see §2.2 icon column pattern in PracticeScreen.cs).

  - A shared JS helper (site/js/practice-workflow.js, new) that fires /api/practice/permissions/probe on load and toggles action buttons.

- Existing partials modified per §3. Every change is additive (new tabs, new columns, new banners) — no removed fields.

- Feature-flag gate — a JS check at partial render blocks the partial with a message when feature_flag.<screen-key> is OFF (charter §7).

- Inbox badge in header — new component surfacing count from /api/practice/inbox.

- State transition indicators — colored pills bound to entity_status_master.status_code (never hard-coded).

## 9. Navigation / Menu Changes

- Existing group taxonomy in PracticeScreen.cs extended, no renames:

  - Dashboard: add my-assignments, kri-dashboard.

  - Practice Management: add tasks, applicability-decision, ownership-tree.

  - Registers: add waivers, gap-view, risk-register.

  - Assurance Management: add auditor-workbench, adapter-bindings.

  - Organization Access Administration: add handover.

- menu_master seeded via new master-data script master-data/menu_workflow_seed.sql.

- organization_role_menu_permission extended with rows for each new screen for Admin only by default; other roles inherit via §12.1.6 RBAC matrix (rbac_rule).

## 10. User Roles and Permission Changes

- Roles (existing + new logical roles surfaced via data_scope): GRAC Admin (GLOBAL, internal only), Organization Admin (ORGANIZATION), Release Owner (RELEASE), Control Owner (STATEMENT), Practice Owner (PRACTICE), Instance Owner (INSTANCE), Assurance Owner (INSTANCE + SoD), Auditor (STATEMENT read + Finding write), Risk Owner (ORGANIZATION), GRAC_SYSTEM (synthetic).

- Permission model = Role × Scope × Origin (§14 of charter). Encoded in rbac_rule; evaluated by fn_can_mutate(entity_type, entity_id, actor_employee_id, action) → Allowed / Denied / RequiresApproval.

- Existing data_scope column (from migration 032) is reused verbatim.

- Existing owner_id columns become denormalised caches (§12.1.4 coexistence rule). Documented in new file docs/coexistence.md.

- GRAC_SYSTEM guardrail — never selectable in owner pickers; UI hides; DB reject-trigger on ownership_assignment.assignee_employee_id = GRAC_SYSTEM unless role_scope = 'AUTOMATIC_TICKET'.

## 11. Workflow Changes

### 11.1 New workflows

- Task lifecycle — Open → Assigned → InProgress → PendingReview → Closed; branches Cancelled / Escalated.

- Assignment lifecycle — Nominated → Notified → Accepted → Active; branches Declined / Delegated / Reassigned / Vacated. Every ownership set triggers an AssignmentPending Task.

- Waiver lifecycle — Draft → Requested → Approved → Active → Expired / Withdrawn.

- Assurance Ticket (Manual) — Generated → Notified → Acknowledged → InProgress → EvidenceAttached → Reviewed → Closed.

- Assurance Ticket (Automatic) — Generated → GRACInProgress → SignalFetch → SignalEvaluated → Closed.

- Two-gate closure for Implementation Task — intermediate states ConfigGatePassed, AwaitingFirstExecution, OperationalGatePassed, then Closed.

- Retirement (Custom only) — Draft → Active → Deprecated → Retired.

- NA workflow — Set NA → Approval Task to Release Owner → Approved → Reverify sweeper 30 days before expiry opens a Reverification Task.

- Fail chain — Automatic/Manual Ticket Result=Fail → Assurance Finding opens → Rectification Task opens → both must close AND next cycle passes to close Finding.

- Escalation ladder — SLA nudge → 1.5× SLA escalate to Practice Owner → 2× SLA escalate to Control Owner.

### 11.2 Modified workflows

- Applicability (existing simple flag) becomes a full workflow (§12.2.5).

- Assurance execution — new dual-status; retains legacy assurance-activities list but underlying data is assurance_ticket.

- Ownership set on any entity now emits an Assignment row + Task instead of writing directly to owner_id.

## 12. State Transition Changes

- All new stateful entities use {entity}_status_master + {entity}.current_status_id + {entity}_state_transition_log (§4.1, §7).

- Guard function fn_is_transition_allowed(entity_type, from_state, to_state, actor_role) → bit is the single source of truth. UI never encodes transitions.

- Every transition writes a row to entity_state_transition_log with actor_employee_id, at, reason_code, reason_text.

- Illegal transitions raise SQL error → API returns 409 Conflict with reason_code.

- Snapshotting hooks at: Assurance Ticket generation, Applicability decision, Ownership assignment, Retirement.

## 13. Scheduler / Hangfire Changes

- New Hangfire instance in Api project (charter §4.3). Persistence in SQL (hangfire.* schema — separate from grac_practice).

- Recurring jobs (all idempotent): | Job | Cron | Purpose | |—|—|—| | task-overdue-sweeper | 0 * * * * (hourly) | SLA breach → escalate Task | | waiver-expiry-sweeper | 0 6 * * * (daily 06:00) | Expire waivers, open Reverification Tasks | | assurance-ticket-generator | 5 * * * * (hourly at :05) | sp_assurance_generate_due_tickets | | escalation-sweeper | 10 * * * * (hourly) | Nudge/escalate assurance tickets & findings | | na-expiry-sweeper | 15 6 * * * (daily) | Reverify 30 days before NA expiry | | gap-detector | 30 * * * * (hourly) | sp_gaps_detect_and_open_tasks | | signal-digest-publisher | 0 8 * * * (daily) | Batches digest-class signals | | kri-evaluator | 0 */4 * * * (every 4 hours) | Recompute KRI values |

- Dashboard at /hangfire, protected by Admin role (charter §4.3).

- On-prem / air-gapped safety — no external calls at startup (charter §4).

## 14. Integration Points

- gracbuild/GRAC-ADMIN — this repo consumes releases published there (read-only). No new integration — existing release ingestion continues.

- Assurance Adapter framework (IAssuranceSignalAdapter) — pluggable, one adapter per external signal source. Reference adapters:

  - Filesystem/SharePoint existence check (§12.3.4)

  - REST Pull (§12.3.5)

  - (Future) Cloud CSPM, SIEM, Ticketing, ITSM, etc. — deferred.

- ISecretProvider — Azure Key Vault / HashiCorp Vault / EncryptedDb. Selection via SecretProvider__Type.

- INotificationTransport — SendGrid / SES / SMTP. Selection via NotificationTransport__Type.

- IAuthProvider — implementations deferred; interface defined so Program.cs need not change later.

- Report exports — PDF via DinkToPdf (already in tree? verify — open Q4) or built-in HTML→PDF; Excel via ClosedXML (verify).

## 15. Impact Analysis

| Existing area | Impact | Mitigation |
| --- | --- | --- |
| PracticeRepositoryService monolith | None (do not extend). New logic in new services. | Guardrail: PR review rejects any diff hunk in this file that isn’t a comment or bugfix. |
| 02_Create_Procedures.sql | None (do not extend). New procs in per-feature files. | Same guardrail. |
| Existing practice table | Structural change (adoption FK on instance). Data migration 045. | Backfill preserves current instance → practice mapping; practice_id retained as cache; rollback restores. |
| organization_control | Additive columns only. | No default value changes; existing rows untouched. |
| assurance-* screens | UI adds tabs/columns. | All additive; feature flag lets us dark-ship. |
| PracticeScreen.All | 11 new keys, ordering preserved. | Every new key defaults OFF. |
| Existing menu_master / role_menu_permission | New rows only. | No renames, no deletes. |
| Existing tests | Should continue to pass. | Charter §11 rejects breaks; CI gate. |

## 16. Dependency Analysis Between Modules

Directed acyclic graph of work items (arrows = “depends on”):

§12.1.1 State-machine framework  ─┬─▶ §12.1.3 Task engine ─┬─▶ §12.1.4 Assignment ─┬─▶ §12.4.1 Ownership Tree
                                  │                        │                        │
                                  │                        │                        ├─▶ §12.4.2 Inbox
                                  │                        │                        ├─▶ §12.4.4 Handover
                                  │                        │                        └─▶ §12.4.5 SoD
                                  │                        │
                                  │                        ├─▶ §12.1.5 Waiver ──────▶ §12.5.7 Loop-back
                                  │                        ├─▶ §12.2.1 Dual status
                                  │                        ├─▶ §12.2.2 Gap tasks ──▶ §12.2.3 Two-gate closure
                                  │                        └─▶ §12.2.5 NA workflow
                                  │
                                  ├─▶ §12.3.1 Assurance Ticket + snapshot
                                  │       └─▶ §12.3.2 Two-status ──▶ §12.3.3 Adapter iface
                                  │                                 ├─▶ §12.3.4 FS adapter
                                  │                                 ├─▶ §12.3.5 REST adapter
                                  │                                 └─▶ §12.3.6 Error handling
                                  │                                          └─▶ §12.3.7 Fail chain ──▶ §12.3.8 Escalation
                                  │
§12.1.2 GRAC_SYSTEM ──────────────┘
§12.1.6 Origin-aware permissions ──▶ §12.2.4 Template/Adoption ──▶ §12.2.6 Retirement
                                                                     └─▶ Rest of Wave 2/3/4/5

§12.5.1 pub/sub ─▶ §12.5.2 Materiality
                  ├─▶ §12.5.3 Auditor Workbench ─▶ §12.5.4 Auditor Finding
                  ├─▶ §12.5.5 Risk Register ─▶ §12.5.6 KRI
                  └─▶ §12.5.8 Framework Gap report
§12.5.9 Metric views can start any time after §12.3.2

## 17. Risks and Assumptions

### 17.1 Risks

| # | Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R1 | Migration numbering already used 034 — charter’s numbers collide | Certain | Medium (procedural) | Shift charter’s proposed numbers by +1 starting 035_state_machine_framework.sql. Confirmed with §17.4 assumption. |
| R2 | Template/Adoption data migration is destructive if reverted | Medium | High | Data-migration migration 045 keeps practice.practice_id as cache column; rollback repopulates from cache. |
| R3 | Two-gate closure blocks legitimate closes if evidence config lags | Medium | Medium | Feature flag ON per-org gradually; provide sp_two_gate_bypass_with_reason for GRAC Admin only, fully audited. |
| R4 | Hangfire dashboard exposure risk | Low | Medium | Route protected by Admin role attribute; [Authorize(Roles="Admin")] on MapHangfireDashboard middleware. |
| R5 | Adapter secrets leak | Low | Critical | secret_ref only; UI opaque; ISecretProvider write-through; log redaction. |
| R6 | Signal publisher storm during large fail batches | Medium | High | Materiality policy defaults to Digest; publisher batches with sp_signal_publish_batch. |
| R7 | GRAC_SYSTEM accidentally selected as human owner | Low | High | UI filter + DB reject trigger + PermissionService guard. |
| R8 | Idempotency regressions in schedulers | Medium | High | Per-job unique key indexes ((subject_entity_id, period)), integration test asserts second run inserts 0 rows. |
| R9 | On-prem SQL Server older than 2019 (JSON support) | Low | Medium | Guard OPENJSON/JSON_VALUE usage; smoke test in 05_UAT_Setup_Diagnostics.sql. |
| R10 | Existing screens/tests break under RBAC changes | Medium | Medium | RBAC defaults preserve current behavior — new checks only tighten for new actions. |

### 17.2 Assumptions

- A1: Migration renumbering (+1 offset) is acceptable — this needs product-owner sign-off (see Q1).

- A2: Existing practice_audit_trace will coexist with new charter audit_trail. New procedures write to both during a transition period; deprecation of the former is out of scope.

- A3: Hangfire NuGet packages will be added — this is a new NuGet dependency, so charter §5 says stop and ask. See Q2.

- A4: DinkToPdf / ClosedXML for reports — new NuGet packages; see Q3.

- A5: The GRAC_SYSTEM synthetic principal is one row per org (not one global row) — matches §12.1.2 wording.

- A6: IAuthProvider implementations are not part of this scope; interface only. Existing local auth continues to work.

- A7: practice_instance.practice_id is retained as a cache column when we introduce adoption_id. Not dropped in the same PR.

- A8: The 11 new screens are wired to PracticeScreen.All but every one defaults OFF via feature flag; nothing appears in menu until enabled.

- A9: SoD rules seed uses two starter rules only (“Practice Owner ≠ Instance Owner for Critical”, “Preparer ≠ Reviewer”) — full catalog is a follow-up.

- A10: The Web project remains ASP.NET MVC; no SPA introduction.

## 18. Questions / Ambiguities Requiring Clarification

(Will be moved to docs/QUESTIONS.md in the format required by charter §19.)

| # | Question | Options | Recommendation |
| --- | --- | --- | --- |
| Q1 | Charter §3 says migration numbering “continues from 034_” but this repo already has 034_simplified_role_model.sql. Renumber charter targets to start at 035_? | (a) Start at 035_ (this TDD’s plan). (b) Insert new migrations as 034a_…. (c) Rename existing 034_ (violates §5 non-negotiable). | (a) — cleanest and honors §5’s “no renumber existing”. |
| Q2 | Hangfire is a new NuGet package. Charter §5 requires explicit approval. Proceed? | (a) Approve Hangfire (Hangfire.AspNetCore, Hangfire.SqlServer). (b) Use built-in IHostedService + System.Threading.Channels. | (a) — charter §4.3 locks Hangfire as the scheduler. Formal approval requested. |
| Q3 | Report generation (PDF+Excel) needs libraries. | (a) DinkToPdf + ClosedXML. (b) QuestPDF + EPPlus. (c) Server-side headless Chromium. | (a) — LGPL/permissive, on-prem friendly. Approval requested. |
| Q4 | Charter §7 introduces audit_trail as the canonical audit log, but codebase already has practice_audit_trace. Coexist or replace? | (a) Coexist; new procs write to both. (b) Replace practice_audit_trace (violates §5). (c) Alias practice_audit_trace as a view over audit_trail. | (a) — safest; can revisit in a follow-up. |
| Q5 | Project instructions call this project the “primary working copy” but charter §2 says gracbuild/PracticeManagement is “older scaffolding, read-only reference” and gracbuild/GRAC is the target. Which is authoritative? | (a) Trust project instructions — treat this repo as GRAC. (b) Do nothing until confirmed. | (a) — the project instructions from the user explicitly designate this as source of truth. Confirm before code. |
| Q6 | Feature flag scope — org-only or org+user? | (a) Org-only. (b) Org + user override. | (a) — matches “org-scoped” in charter §7. |
| Q7 | Should the Web PracticeManagementGatewayController add explicit routes per new controller or continue the {entityType} fan-out? | (a) Explicit routes per feature (verbose but auditable). (b) Extend fan-out (denser). | (a) — matches charter §7 API-route convention /api/practice/{feature}/{action}. |
| Q8 | Default NA expiry maximum — 6 or 12 months? | (a) 6 months. (b) 12 months. (c) Configurable per org (default 12). | (c) — least surprising. |
| Q9 | Should we snapshot the entire practice_adoption at Assurance Ticket generation or only the fields the adapter needs? | (a) Full JSON. (b) Selected fields. | (a) — charter §7 says “immutable” and “criteria_json / evidence_template_json / adapter_config_json / owner_snapshot_json” — matches (a). |
| Q10 | Escalation SLA multipliers hard-coded at 1.5× and 2× or configurable? | (a) Hard-coded per charter §12.3.8. (b) Configurable per criticality. | (b) — configurable in escalation_policy table (still defaulted to 1.5×/2×). |
| Q11 | Bulk reassignment audit — one audit row per moved assignment, or one summary row? | (a) One row per assignment. (b) One summary row + child rows. | (a) — grep-ability wins. |
| Q12 | Two-gate closure — is sp_two_gate_bypass_with_reason acceptable as an escape hatch? | (a) Yes, GRAC Admin only, fully audited. (b) No — never bypass. | (a) — for stuck-instance recovery only. |

## 19. Per-Requirement Traceability Matrix

(One row per work item — Requirement / Existing / Gap / Proposed / Files / Effort. Sizes S ≤ 2 d, M 3–7 d, L > 1 wk, from charter §12.)

### Wave 1 — Foundation

| § | Requirement | Existing | Gap | Proposed | Files (proposed) | Effort |
| --- | --- | --- | --- | --- | --- | --- |
| 12.1.1 | Generic state-machine framework | Ad-hoc status columns; record_status_master only | No generic transition guard, no log table | Add entity_status_master, entity_state_transition_log, fn_is_transition_allowed, sp_state_transition | 035_state_machine_framework.sql, 035_state_machine_procs.sql | M |
| 12.1.2 | GRAC_SYSTEM synthetic principal | organization_employee table exists | No is_system flag, no per-org synthetic row | Add is_system col, seed GRAC_SYSTEM per org, UI filter, reject-trigger | 036_grac_synthetic_principal.sql, seed extension | S |
| 12.1.3 | Task engine | No task table | Absent | practice_task, task type/status masters, sp_task_*, TaskController on Api+Web, tasks screen, Hangfire overdue sweeper | 037_task_engine.sql + procs, Api/Services/TaskService.cs, Api/Controllers/TaskController.cs, Web/Controllers/TaskController.cs, Views/Practice/Partials/tasks.cshtml | L |
| 12.1.4 | Assignment state machine | owner_id on subscription + statement (denorm) | No assignment lifecycle, no acceptance step | ownership_assignment + procs; keep owner_id as cache; AssignmentController; auto-AssignmentPending task | 038_assignment_state_machine.sql, Api/Services/AssignmentService.cs, Api/Controllers/AssignmentController.cs, docs/coexistence.md | M |
| 12.1.5 | Waiver / Exception register | No waiver table | Absent | waiver + procs; expiry sweeper; screen | 039_waiver_register.sql, Api/Services/WaiverService.cs, Api/Controllers/WaiverController.cs, Views/.../waivers.cshtml | M |
| 12.1.6 | Origin-aware permission guards | data_scope on organization_role (from 032/034) | No rbac_rule, no fn_can_mutate, no origin_type | Add rbac_rule, origin_type_master, fn_can_mutate, PermissionService, probe endpoint | 040_origin_aware_permissions.sql, Api/Services/PermissionService.cs | M |

### Wave 2 — Practice Implementation & Closure

| § | Requirement | Existing | Gap | Proposed | Files | Effort |
| --- | --- | --- | --- | --- | --- | --- |
| 12.2.1 | Dual-status (declared × derived) | Single implementation_status_id on practice (implicit) | Only one status | Add both, mismatch → Rectification Task | 041_practice_status_dual.sql | M |
| 12.2.2 | Gap detector → Implementation Task | None | Missing Instance not surfaced as work | sp_gaps_detect_and_open_tasks, hourly Hangfire | 042_implementation_task_generation.sql | M |
| 12.2.3 | Two-gate closure | sp_task_close doesn’t exist | No gate concept | Add intermediate task states, sp_instance_config_gate_check, sp_instance_operational_gate_check, close guard | 043_two_gate_closure.sql | M |
| 12.2.4 | Template + Adoption two-layer | Single practice table | Direct-editable GRAC-origin practices | Split into practice_template + practice_adoption; retag instance FK | 044_template_adoption_model.sql, 045_template_adoption_data_migration.sql, adjust practices + organization-requirements screens | L |
| 12.2.5 | Applicability workflow with NA | Only applicability_status_master values | No NA justification/approver/expiry | Add 6 NA cols on organization_control & practice_adoption; sweeper for reverify | 046_applicability_workflow.sql, Views/.../applicability-decision.cshtml | M |
| 12.2.6 | Retirement lifecycle (Custom only) | No lifecycle status | Custom deleted directly (violation) | lifecycle_status_id on custom entities; retire endpoint 403 for GRAC-origin | 047_retirement_lifecycle.sql | M |

### Wave 3 — Continuous Assurance

| § | Requirement | Existing | Gap | Proposed | Files | Effort |
| --- | --- | --- | --- | --- | --- | --- |
| 12.3.1 | Assurance Ticket entity + generator + snapshot | Existing assurance-activities list ≈ manual placeholder | No snapshot, no idempotent generation, no owner logic | assurance_ticket + immutable assurance_ticket_snapshot; sp_assurance_generate_due_tickets hourly | 048_assurance_ticket.sql | L |
| 12.3.2 | Two-status ticket lifecycle | Existing “activity status” single-dim | No orthogonal Execution / Result | Add both statuses w/ own masters, Manual & Automatic paths | 049_assurance_ticket_lifecycle.sql | M |
| 12.3.3 | Adapter interface + registry | None | Absent | IAssuranceSignalAdapter, AdapterRegistry, assurance_adapter_binding table | Api/Assurance/*, 050_assurance_adapter_binding.sql | M |
| 12.3.4 | Filesystem adapter | None | Absent | Reference implementation | Api/Assurance/Adapters/FilesystemExistenceAdapter.cs | S |
| 12.3.5 | REST Pull adapter | None | Absent | Reference implementation | Api/Assurance/Adapters/RestPullAdapter.cs | M |
| 12.3.6 | No-signal / adapter-error handling | None | Silent failures possible | SignalEvaluator + procs for AdapterError / Empty / Ambiguous | 051_signal_evaluator_wiring.sql, Api/Assurance/SignalEvaluator.cs | M |
| 12.3.7 | Fail → Finding → Rectification chain | None | Absent | sp_assurance_finding_open_from_fail + close guard | 052_fail_chain.sql | M |
| 12.3.8 | Escalation ladder | None | Absent | escalation_policy, hourly sweeper | 053_escalation_ladder.sql | S |

### Wave 4 — Views & Workflows

| § | Requirement | Existing | Gap | Proposed | Files | Effort |
| --- | --- | --- | --- | --- | --- | --- |
| 12.4.1 | Ownership Tree screen | None | Absent | Lazy-load JSON tree of Release→Control→Practice→Instance with owners | Api/Controllers/OwnershipTreeController.cs, Views/.../ownership-tree.cshtml | M |
| 12.4.2 | My Assignments Inbox | None | Absent | /api/practice/inbox merges pending, tasks, findings, upcoming | Api/Controllers/InboxController.cs, Views/.../my-assignments.cshtml | M |
| 12.4.3 | Gap View | None | Absent | Saved-filter grid | Views/.../gap-view.cshtml (thin over existing services) | S |
| 12.4.4 | Handover / bulk reassignment | None | Absent | Preview + sp_bulk_reassign | Views/.../handover.cshtml, proc | S |
| 12.4.5 | SoD guardrails | None | Absent | sod_rule_master, SoDGuardService, “Allow/Warn/Block” | 054_sod_rules.sql, Api/Services/SoDGuardService.cs | S |

### Wave 5 — Audit & Risk downstream

| § | Requirement | Existing | Gap | Proposed | Files | Effort |
| --- | --- | --- | --- | --- | --- | --- |
| 12.5.1 | Signal pub/sub layer | None | Absent | assurance_signal_publication + subscribers | 055_signal_pubsub.sql, Api/Assurance/SignalPublisher.cs | M |
| 12.5.2 | Materiality policy | None | Absent | Per (criticality, signal_type) → Immediate/Digest/Suppress | 056_materiality_policy.sql | S |
| 12.5.3 | Auditor Workbench | None | Absent | Filter grid with sampling | Api/Controllers/AuditorController.cs, partial | M |
| 12.5.4 | Auditor Finding entity | Existing assurance_findings screen — different concept | Absent as a distinct entity | auditor_finding + workflow, feeds Rectification Task | 057_auditor_finding.sql | M |
| 12.5.5 | Risk Register + mapping | None | Absent | risk, risk_control_mapping, sp_risk_score_recompute | 058_risk_register.sql, Views/.../risk-register.cshtml | M |
| 12.5.6 | KRI Dashboard | None | Absent | kri_definition, kri-dashboard screen, breach → RiskDriven Task | 059_kri.sql, partial | M |
| 12.5.7 | Bidirectional loop-back | Partial (§12.5.4 covers half) | Absent | Risk Acceptance → Waiver; Risk criticality up → Reverification | New procs across feature-scoped files | M |
| 12.5.8 | Framework gap report generator | None | Absent | ISO 27001 / SOC 2 / HIPAA PDF + Excel | Api/Reporting/FrameworkGapReportService.cs, templates | M |
| 12.5.9 | Metric definitions + rollup views | None | Absent | Views: coverage %, on-time %, evidence completeness, pass rate, auto vs manual | 060_metric_views.sql, docs/metric-definitions.md | S |

Total estimated effort: ~110 dev-days across the 30 work items (roughly S×8 + M×18 + L×4). Waves 1 and 3 are the largest; Waves 4 and 5 depend on Waves 1–3.

## 20. Cross-Cutting Deliverables per Work Item (§9 of charter)

Every PR includes: migration + rollback, procs in a new file (never appended to 02_Create_Procedures.sql), audit trail on every mutating proc, idempotency proof for schedulers, unit tests for state transitions and permission guards, one integration test, feature flag default OFF, docs stub in /docs/, backfill migration where structural, smoke test appended to 05_UAT_Setup_Diagnostics.sql.

## 21. Not-in-Scope (explicitly deferred)

- Additional adapter implementations beyond the two reference adapters (§12.3.4, §12.3.5).

- SSO / SAML / LDAP IAuthProvider implementations — interface only.

- Real-time notification transports beyond email — SMS/webhook/Slack deferred.

- Reporting beyond Framework Gap — dashboard exports, audit binders → later.

- BIA / BCP / DR modules — outside charter.

- Multi-language UI — not in charter.

## 22. Sign-off Gate

No code will be written until this TDD and the accompanying wireframes are reviewed and approved. Please review §17 Risks, §18 Questions (especially Q1, Q2, Q3, Q5 which block Wave 1), and confirm the migration renumbering plan. On approval, execution begins per charter §21 Quick Start: §12.1.1 and §12.1.6 in parallel.